SIGNGUY AI

# EC16 — SHARED AI PROVIDER, USAGE, COST, CREDIT, AND GOVERNANCE FOUNDATION

One metered, permissioned, provider-agnostic AI infrastructure layer

PLANNING AUTHORITY — NO IMPLEMENTATION AUTHORIZATION

# 1. Conflict resolution

FEES controls customer plans, included credits, and credit pack prices.

AI source documents control capability requirements and usage telemetry, but legacy plan names and “unlimited” labels are superseded.

Per-tool credit costs are provisional until owner tool review and provider cost audit.

No AI feature calls a provider directly outside the gateway.

# 2. Required services

Provider gateway/model router

Capability registry

Prompt/version registry

Context service

Action service

Usage ledger

Provider cost ledger

Credit ledger

Generation history

Audit/activity

Rate limits and budget alerts

Entitlement checks

Failure/refund/retry policy

# 3. Required telemetry

tenant

user

feature

action

provider

model

input/output units

estimated/actual cost

credits

duration

result

session

background flag

source record links

# 4. Safety and future readiness

Platform-managed credentials first

No keys in frontend or logs

Reserve BYOK fields and adapter boundary

Direct function calling first

MCP adapter later over same capability layer

No silent provider fallback for future BYOK

Configurable limits, not permanent hardcoded assumptions

# 5. Completion gate

Every AI call is metered

Credits and provider cost remain separate

Zero-credit behavior tested

Idempotent credit reservation/commit/refund

Admin cost dashboards

Tenant isolation and permissions

No AI tool implementation begins until foundation passes